

**Project Status Report**



**Project Name:** Asia Pacific College Online Pre-Registration System

**Department:** SOCIT

**Focus Area:** Students and advisers

**Product/Process:** An online pre-registration system for students to have easier access in adding subject(s) to their load.



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Angelica Ruiz | Project Manager |
| Jairus Roguel | Project Developer |
| Diego Gloria | Project Analyst |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | **9/27/2016** | **Angelica Ruiz** | Document created |
| 2.0 | **10/03/2016** | **Diego Gloria** | Updated   * Revisions on Onenote, Wiki * Approval of Adviser Request * Bluemix accounts |
| 3.0 | **10/09/2016** | **Jairus Roguel** | Started to set-up Bluemix and phpMyAdmin |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 5](#_Toc77392561)

[4 APPENDICES 6](#_Toc77392562)

[4.1 Document Guidelines 6](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 6](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

The Project Status Report is a document that Project Managers may use as a means of formal regular reporting on the status of a project to key project stakeholders, including the Steering Committee, Project Sponsor, and Senior Manager.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

The next step for this project is to get the rules in manual pre-registering from the Program Director or the Registrar. Revisions in the paper and the design are on-going. The team is setting up the Bluemix samplephp and phpmyadmin.

* On-going
  + Planning to request for a copy of the rules for the manual pre-registration
  + Familiarization of Cobalt IV framework
  + Revisions of wiki, OneNote, documents and diagrams
  + Set up of Bluemix
* Project Recommendations: Time management, more team communication, prioritization, work management/distribution and organization of tasks

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  **Jairus Roguel** | Date:  **10/09/2016** | Reporting Period:  10/09/2016 to 10/09/2016 |
| Project Overall Status:  The tasks for the project is a failure due to incompletion of deliverables. | | |
| Project Summary:  There is a slow progress in completing the tasks and more revisions are to be done and a lot of consultations are needed. | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Revision | | | | | * **Revised Wiki** | **10/09/2016** | **100%** | **On Schedule** | | * **Updated Github** | **10/09/2016** | **100%** | **On Schedule** | | Setting up of Bluemix | | | | | * **Set up samplephp and phpmyadmin** | **10/03/2016** | **100%** | **On Schedule** | | * **Request for Mr. JV Roig as Project Consultant** | **10/12/2016** | **0%** | **Behind Schedule** | | * **Request for Mr. Joe Gene Quesada as Project Consultant** | **10/12/2016** | **0%** | **Behind Schedule** | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | Milestone Deliverables | Due Date | % Completed | Deliverable Status | | Revision | | | | | * **Revise Diagrams** | **10/12/2016** | **0%** | **Behind Schedule** | | Obtain the rules | | | | | * **Consult Miss Rhea** | **10/10/2016** | **0%** | **Behind Schedule** | | * **Have a copy of the rules** | **10/10/2016** | **0%** | **Behind Schedule** | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | There is a slow progress in completing the deliverables. For now, the project remainder is a failure because of lack of time management. | The schedule for obtaining the rules and revising the diagrams have been changed because it was not done. | | | |
| **Project** **Budget/Financial Status**   |  |  |  |  | | --- | --- | --- | --- | | **Budget Item** | **Planned Budget** | **Actual Cost** | **Variance/Explanation** | | No item purchased/No money used. | None | None | None | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | Project could be delayed | 50% | Moderate | Moderate | None | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | Lack of Time Management; The team must improve on their Time Management Skills | High | 10/17/2016 | Ongoing | None | | | |
| **Project Recommendations**   |  | | --- | | * Time Management * Learn to prioritize * More communication * Work Management/Distribution * Organization of tasks | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | * Revisions of documents and diagrams * Obtaining of rules in pre-registering * Request for more consultants | | | |
| **Related Project Information**   |  | | --- | | None | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Jairus Roguel\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Developer

**Approved by** Mr. Eric Salalima\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Advisor



# APPENDICES

## Document Guidelines

## Project Status Report Sections Omitted

