

**Project Status Report**



**Project Name: APC Pre-registration System**

**Department:** **SoCIT**

**Focus Area:** **Student and Registration System**

**Product/Process:** **Online APC Pre-registration System**



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Angelica Ruiz | Project Manager |
| Jairus Roguel | System Developer |
| Diego Gloria | System Analyst |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 |  | Angelica Ruiz | Document created |
| 1.1 | 08/02/16 | Diego Gloria | * Revised Diagrams * Added a task: Prototype making * Added a task: Data Gathering |
| 1.2 | 08/09/16 | Jairus Roguel | Completed a task: Download Cobalt |
| 1.3 | 08/16/16 | Angelica Ruiz | * Fixed a problem in Cobalt * Signed forms by Mr. Eric Salalima as an adviser and Ms. Jeniffer Arroyo as a consultant * Consulted adviser and consultant |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

The Project Status Report is a document that Project Managers may use as a means of formal regular reporting on the status of a project to key project stakeholders, including the Steering Committee, Project Sponsor, and Senior Manager.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

* On-going
  + Automated APC Pre-registration System
  + Fixed a problem in using Cobalt, consulted adviser and consultant then received a table structure of FLAVIO from them.
  + Successful at some points and failure at some points.
* There is a risk that if not enough data are collected; it would cause a problem in proving that there is a need for our project.
* Time management is needed.

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  **Angelica Ruiz** | Date:  **8/16/16** | Reporting Period:  8/16/16 to 8/16/16 |
| Project Overall Status:  The project is reaching the hard part, for there are a lot of requirements and little time. . It is not a success, but not a failure also. We just need to finish everything on time. | | |
| Project Summary:  So far, more requirements are needed to be met. The focus now are finishing the prototype using Cobalt and collect more data for research. | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Consult Mr. Eric Salalima and Ms. Jeniffer Arroyo | | | | | * Solution for problem in Cobalt | 8/12/16 | 100% |  | | Ask signature of Mr. Eric Salalima for previous Status Report |  |  |  | | * Signed Status Report (Hard Copy) | 8/12/16 | 100% |  | | Mr. Eric Salalima as adviser and Ms. Jeniffer Arroyo as consultant | | | | | * A request form was signed by them for formality | 8/11/16 | 100% |  | | Received Table Structure for FLAVIO | | | | | * A request form was signed by them for formality | 8/11/16 | 100% |  | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Consult more about Cobalt | | | | | * Consult further problems encountered to adviser and consultant | 8/19/16 | 0% |  | | Finish Prototype using Cobalt | | | | | * Apply Designs | 8/21/16 | 0% |  | | * Apply Table Structures received from FLAVIO | 8/21/16 | 0% |  | | Interview more that will serve as data | | | | | * Interview | 8/21/16 | 0% |  | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | For now, there are no changes for the scope. | No changes are scheduled. | | | |
| **Project** **Budget/Financial Status**   |  |  |  |  | | --- | --- | --- | --- | | **Budget Item** | **Planned Budget** | **Actual Cost** | **Variance/Explanation** | |  |  |  |  | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | Lack of Data   * There will be no basis for having a prototype if there is a lack of data. | High | High | High |  | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | |  |  |  |  |  | | | |
| **Project Recommendations**   |  | | --- | | * Finish requirements on time * Advance studying on Cobalt * Collect data as soon as possible | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | * Become for successful in doing all requirements * Finish everything on time | | | |
| **Related Project Information**   |  | | --- | |  | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Angelica Ruiz\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Manager

**Approved by** Mr. Eric Salalima\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Advisor

